IT Asset Tracker

Production-Grade Blueprint

English Edition

Prepared on April 21, 2026

This document defines the production-grade blueprint for evolving the existing GitHub repository nattapongsindhu/it-asset-tracker into a secure, maintainable, and deployment-ready internal asset management application on Vercel and Supabase.

The blueprint is grounded in the current repository state inspected locally and organized around the required engineering workflow: /spec, /plan, /build, /test, /review, and /ship.

1. Current-State Baseline

The current repository is already a working internal tool. It should be treated as a migration and hardening project, not a greenfield rewrite.

| Area | Current State |
| --- | --- |
| Framework | Next.js 14 App Router |
| Language | TypeScript 5 |
| Styling | Tailwind CSS 3 |
| Data Layer | Prisma 5 with SQLite |
| Authentication | NextAuth v4 Credentials |
| Validation | Zod |

1.1 Confirmed Routes

- /login

- /dashboard

- /assets

- /assets/new

- /assets/[id]

- /assets/[id]/edit

- /audit

1.2 Confirmed Business Rules

- Roles are ADMIN and STAFF.

- Asset statuses are IN_STOCK, ASSIGNED, IN_REPAIR, and RETIRED.

- Staff cannot create, edit, or delete assets.

- Audit Log is admin-only.

- Mutations are re-checked server-side before database writes.

- Notes are rendered as plain text to avoid XSS risk.

1.3 Current Limitations

- Assignment history is flattened into the asset record through assignedUserId.

- Maintenance work is represented only through status and free-form notes.

- There is no storage-backed file system for receipts, warranties, or photos.

- SQLite and local credentials auth are not the right production backbone for a Vercel-hosted deployment.

1.4 Demo Accounts

| Role | Current Seed Credential | Required Production-Grade QA Credential |
| --- | --- | --- |
| Admin | admin@company.com / admin123 | admin@company.com / admin123 |
| Staff | staff@company.com / staff123 | staff@company.com / staff123 |

2. Production Objective

- Deploy the application on Vercel.

- Use Supabase Hybrid Auth for email/password and magic link sign-in.

- Allow magic-link access only for existing users; do not open public signup.

- Use Supabase Postgres as the primary database.

- Use Supabase Storage for asset files.

- Keep role-based access control and auditability as first-class requirements.

- Preserve working business behavior while making the system production-ready.

3. Target Architecture

| Layer | Production Choice | Reason |
| --- | --- | --- |
| Frontend | Next.js App Router | Keeps the current rendering model and works naturally on Vercel. |
| Hosting | Vercel | Simple deployment, preview environments, and strong Next.js fit. |
| Authentication | Supabase Auth (Hybrid) | Supports both email/password and magic link sign-in while aligning identity with the data platform. |
| Database | Supabase Postgres | Production-grade relational storage for assets, assignments, and logs. |
| Storage | Supabase Storage | Supports receipts, warranty files, and asset photos. |
| Security | Supabase RLS + server checks | Protects data at both database and application layers. |

Preferred migration principle: move toward a simpler production stack by replacing Prisma + SQLite + NextAuth in the final production path unless a short-lived bridge is explicitly justified in /spec.

4. Proposed Data Blueprint

The production schema should expand the current data model to preserve history, support uploads, and improve audit quality.

4.1 profiles

| Column | Type | Purpose |
| --- | --- | --- |
| id | uuid | Primary key mapped to auth.users.id |
| email | text | Unique email address |
| full_name | text | Display name |
| role | text | ADMIN or STAFF |
| department | text nullable | Optional organizational grouping |
| created_at | timestamptz | Creation timestamp |

4.2 assets

| Column | Type | Purpose |
| --- | --- | --- |
| id | uuid | Primary key |
| asset_tag | text | Unique asset identifier |
| category | text | Laptop, monitor, keyboard, accessory, and similar |
| brand / model | text | Core asset metadata |
| serial_number | text nullable | Optional serial reference |
| status | text | IN_STOCK, ASSIGNED, IN_REPAIR, RETIRED |
| condition | text | NEW, GOOD, FAIR, DAMAGED |
| purchase_date / purchase_cost | date / numeric nullable | Commercial metadata |
| vendor / location | text nullable | Operational metadata |
| warranty_expiry | date nullable | Warranty tracking |
| notes | text nullable | Plain text notes |
| created_by / created_at / updated_at | uuid + timestamptz | Ownership and timestamps |

4.3 asset_assignments

| Column | Type | Purpose |
| --- | --- | --- |
| id | uuid | Primary key |
| asset_id | uuid | References assets.id |
| user_id | uuid | References profiles.id |
| assigned_at | timestamptz | Assignment timestamp |
| returned_at | timestamptz nullable | Return timestamp |
| assigned_by | uuid | Actor who performed the assignment |
| note | text nullable | Optional assignment note |

4.4 maintenance_logs

| Column | Type | Purpose |
| --- | --- | --- |
| id | uuid | Primary key |
| asset_id | uuid | References assets.id |
| issue | text | Problem description |
| status | text | OPEN, IN_PROGRESS, RESOLVED |
| vendor / cost | text / numeric nullable | Repair details |
| opened_at / resolved_at | timestamptz | Lifecycle timestamps |
| note | text nullable | Repair note |
| created_by | uuid | Actor who opened the record |

4.5 asset_files and audit_logs

| Table | Required Fields | Purpose |
| --- | --- | --- |
| asset_files | asset_id, file_name, file_path, file_type, uploaded_by, created_at | Tracks documents and media stored in Supabase Storage |
| audit_logs | actor_id, action, entity_type, entity_id, detail jsonb, created_at | Captures important system actions with structured detail |

5. Security and Access Policy

- Enable Row Level Security on every core business table.

- Treat UI hiding as convenience only, never as authorization.

- Keep service-role keys server-only.

- Validate all writes on the server even when RLS is present.

- Keep audit logging server-controlled and non-optional for critical events.

5.1 Admin Access

- Read and manage all assets, assignments, maintenance records, files, and audit logs.

- Create, update, return, retire, and delete records where deletion is explicitly allowed.

5.2 Staff Access

- Read their own profile.

- Read their assigned assets and any additional scope explicitly approved in the product spec.

- Never access global audit logs or admin-only mutations.

6. Delivery Workflow Contract

| Phase | Goal | Strict Rule |
| --- | --- | --- |
| /spec | Define the technical specification | Spec before code. No implementation yet. |
| /plan | Break the work into dependency-safe tasks | Each task must have a definition of done. |
| /build | Implement one slice at a time | Verify each slice before the next one. |
| /test | Prove the implementation works | Show commands, evidence, and failures honestly. |
| /review | Audit for readability, security, and performance | Flag code smells and over-engineering. |
| /ship | Prepare for production rollout | Always include a rollback plan. |

6.1 Required Build Slices

1. Supabase project setup, SQL schema, and RLS policies

2. Auth migration and route protection

3. Asset read paths, dashboard, and core CRUD

4. Assignment history implementation

5. Maintenance workflows

6. Storage-backed file uploads

7. Audit hardening and documentation

6.2 Definition of Done by Phase

- /spec is done when current state, target state, migration risks, and scope are explicit.

- /plan is done when tasks are atomic, ordered by dependency, and paired with verification.

- /build is done per slice only after the slice is proven to work.

- /test is done only when proof replaces assumptions.

- /review is done only when risks are either fixed or clearly documented.

- /ship is done only when deployment and rollback are operationally safe.

7. Verification and Ship Readiness

| Area | Required Evidence |
| --- | --- |
| Lint | npm run lint passes |
| Build | npm run build passes |
| Auth | Admin and staff can sign in |
| RBAC | Staff is blocked from admin-only actions and routes |
| Assets | Create, edit, view, and search work correctly |
| Assignments | Assign and return flows behave correctly |
| Maintenance | Open and resolve flows behave correctly |
| Storage | Uploads and access restrictions behave correctly |
| Audit | Critical mutations create audit records |
| RLS | Unauthorized reads and writes are rejected |

7.1 Manual Critical Path

- Sign in as admin with admin@company.com / admin123.

- Sign in as staff with staff@company.com / staff123.

- Request and complete a magic-link sign-in for an existing authorized user.

- Confirm that admin can access /audit.

- Confirm that staff cannot access /audit or admin-only mutations.

- Create and edit an asset as admin.

- Assign an asset to staff and verify visible scope.

- Upload a file to an asset.

- Open a maintenance record and resolve it.

- Verify audit entries for critical events.

8. Environment Blueprint and MVP Scope

| Variable | Purpose |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Browser-safe anonymous key |
| SUPABASE_SERVICE_ROLE_KEY | Server-only elevated operations |
| NEXT_PUBLIC_SITE_URL | Canonical application URL |
| DATABASE_URL | Optional direct Postgres access for migration tooling |

8.1 MVP Inclusions

- Login and route protection

- Admin and staff roles

- Dashboard overview

- Asset list, detail, create, and edit paths

- Assignment history

- Maintenance logs

- Audit logging

- File upload support

- Vercel deployment documentation

8.2 Explicit Exclusions

- Barcode or QR scanning

- Multi-tenant architecture

- Workflow approvals

- Real-time subscriptions

- AI assistant features

- Heavy analytics dashboards

9. Project Definition of Done and Next Steps

- Vercel deployment is working.

- Supabase Hybrid Auth is live.

- Supabase Postgres schema and RLS policies are implemented.

- Admin login works with admin@company.com / admin123.

- Staff login works with staff@company.com / staff123.

- Password and magic-link sign-in both work for authorized users.

- Staff is blocked from admin-only behavior.

- Asset, maintenance, file, and audit workflows are verified.

- Setup and deployment documentation are current.

- Test evidence and review findings are complete.

If /test and /review are incomplete, the correct status is NOT READY.

1. Freeze the approved production scope in /spec.

2. Decide whether Prisma is removed immediately or through a short bridge.

3. Create Supabase SQL schema and RLS policies first.

4. Replace NextAuth with Supabase Auth and re-implement route protection.

5. Keep seed and QA credentials aligned so the staff account uses staff123.

6. Move assignment history into asset_assignments.

7. Complete /test, /review, and /ship before declaring the migration done.